**Scope of Work**

Date: 12/08/2025

Prepared For: Future Inclusive Center

Prepared By: [WebCraftsPro](https://iam-goku.github.io/PixelAnchors/index.html)

# 1. Project Overview

This Scope of Work outlines the deliverables, timelines, and costs for developing a static custom web site and social media marketing for **Future Inclusive Center**.

# 2. Project Scope

The project includes the following tasks:

• Task 1 – Static Website Development

• Task 2 – Social media page creation

Out of Scope:

• [List items not included in the project]

# 3. Deliverables

1. Fully updated static websites with given contents

2. Social media pages creation

# 4. Timeline

|  |  |  |
| --- | --- | --- |
| Milestone | Description | Completion Date |
| Phase 1 | Design & Wireframing | 12-August-2025 |
| Phase 2 | Setting up domain & Mail Host.  Social Media page setup. | 21-August-2025 |
| Phase 3 | Testing & Launch | 31-August-2025 |

# 5. Pricing

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item / Task | Description | Qty | Unit Price | Total |
| Static Website | Development, testing and Implementation | 1 | $500 | $500 |
| Social Meida | API integration | 2 | $300 | $600 |
| Total |  |  |  | $1,100 |

# 6. Payment Terms

• 50% upfront payment before project start

• 50% upon project completion and client approval

• Payments via [Bank Transfer]

# 7. Acceptance

By signing below, the client agrees to the terms outlined in this Scope of Work.

Client Name: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Your Company Name: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_